Docusave milestones

1. Hire programmer/developer - 1-2 weeks following funding
2. Business model - 1-4 weeks - currently in process
3. Website - 2-4 weeks following developer hiring
4. App development - 60 days following funding (storyboard concept in work now)
5. Beta test - 1 week following successful app testing
6. Limited launch - 3 weeks following beta testing and revisions to app